**Weekly Progress Table**

To Do List

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Name | Week 1 (28th-4th) | Week 2  (5th-11st) | Week 3  (12st-18th) | Week 4  (19th-25th) | Week 5 (25-1st) |
| Erin He | Discuss and plan to use whose code will be used in this assignment.  Set roles for everyone. | Find and fix requirements that are missing | Do the landing page  Do/help the comments and view comments  Data binding of home tender project | Setup Heroku then found out the problem. | Finish task and go over code/assignment |
| Xinying Ren | Find and fix requirements that are missing | Do the item details page  Do/help the comments and view comments  Add to watchlist/Delete Watchlist | Fix/check add to watchlist/delete watchlist that is needed to be done | Finish task and go over code/assignment |
| Weitong Ma | Find the example codes from tutorial classes | Do the register  Do/help the login/logout/error  Biding and user reviews | Fix/check login functional that is needed to be done | Finish task and go over code/assignment |
| Xinyun Wu | Find the example codes from tutorial classes | Do the add/create a watchlist  Do/help the login/logout/error  Create items | Fix/check create item that is needed to be done | Finish task and go over code/assignment |

Completed List

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Name | Week 1 (28th-4th) | Week 2  (5th-11st) | Week 3  (12st-18th) | Week 4  (29th-25th) | Week 5 (26-1st) |
| Erin He | Done  Done | Finished setting up Heroku and GitHub | Not Completed, finish next week | Deployed to Heroku, meeting with Renuka fixed the application error problem on Heroku. | Complete the final test |
| Xinying Ren | Done | Not Completed, finish next week | Writing the report | Complete the final test |
| Weitong Ma | Done | Not Completed, finish next week | Deployed to Heroku, meeting with Renuka fixed the application error problem on Heroku. | Complete the final test |
| Xinyun Wu | Done | Not Completed, finish next week | Not Finished | Complete the final test |

Requirements

|  |  |
| --- | --- |
| Landing Page | * The landing page of the application will be accessed. * The ‘search-by-category’ feature that allows a user to view items by category are tested. |
| Search by category | * The ‘search-by-category’ feature that allows a user to view items by category are tested |
| Item details page | * The details of one of the items on the landing page was assessed. * The user should be able to the status of the item. |
| Bid on an item with validation | * On trying to create item, the user is prompted to a login page. * The user can either ‘bid on item’ or ‘add to watchlist’. * Three new users will be registered, and details of the registration page will be tested. * ‘view all bids’ is available. |
| Add and view Watchlish | * The user is able to create two items. The item creation is tested. |
| Create item listing & views bids & close auction | * The user logout of the application. * Logout functionality was tested. * The ‘bid on an item listing’ functionality was tested. * The user is able to prompted with an appropriate error message. The user will enter a valid bid amount. * Views bids are tested. * The user will login and enter bid amount that is lower than the starting bid. The user is prompted with an appropriate error message. |
| Register a user | * User need to be register first then star biding * Another user is able to bid with a higher bid amount and add to Watchlist |
| Login/log-out of user/Error handing | * Logged-in user can log-out |